# Microsoft 365 · Collaboration

## Customer-facing assessment summary — approved for demo distribution

SYNTHETIC DEMONSTRATION ONLY. All services, measurements, decisions, identities and evidence in this package are fictional. Not Microsoft provider data, a DoD approval, an IL5 authorization, a customer entitlement, or operational evidence.

Release 1.0 | Scenario date: 2026-09-15 | SaaS collaboration

## Distribution decision

SYNTHETIC Harbor Collaboration Demo Team Review Board approved this redacted summary on 2026-09-01 for demonstration distribution only. No real independent assessment or provider attestation is represented.

## Method and sampling limits

The fictional assurance cell examined a constructed seven-day record set, walked through operator/customer duties, and reviewed one configuration and one handoff example per capability. No live environment, customer information, connector or cloud account was accessed. Control IDs describe intended coverage only; samples do not prove operating effectiveness.

## Scope examined

Only the five listed SaaS collaboration policy services; independent of Azure shared infrastructure and its customer allocations.

## Open moderate finding: M365-F-001

In the fictional 2026-08-18 through 2026-08-24 seven-day sample, two of seven daily customer evidence bundles arrived 31 and 38 hours after period close against a 24-hour target. All 700 expected synthetic events remained present in the source ledger; no event loss was observed in this invented sample. A single daily export worker and missing delivery-age alert delayed the handoff. The sample does not establish production effectiveness.

Customer impact: reviewers may not receive timely evidence for daily investigation. Source event availability and customer-side audit review remain separate obligations.

Interim action: the fictional evidence lead reviews delivery age each business day and notifies the customer of overdue bundles. This is an interim check, not closure.

## Corrective plan

2026-09-18: review export and retry design. 2026-09-25: exercise replay and the 18-hour age alert. 2026-10-09: assess a 14-day validation run against the 24-hour delivery target. All dates are planned in the scenario; none asserts work completed.

Closure requires a complete timestamped ledger, failed-delivery replay, alert test and independent synthetic reviewer sign-off. Residual risk remains open. Release availability does not mean every finding is closed.

## Distribution exclusions

The PRIVATE working paper contains row-level invented timestamps and reviewer notes. It is not approved for customer distribution; no genuine sensitive or personal information is present.